**FBC NYARADZO DEPLOYMENTS ROUTE PLANNING**

**Branches Deployed so far:**

As of today 54.5%, of the devices have been deployed successfully.

**Remaining Branches deployment Strategy:**

**Wednesday-Friday**

1. Marondera -> Rusape -> Nyanga -> Mutare -> Murambinda.

**Monday – Tuesday**

1. Chinhoyi -> Karoi -> Kariba -> Murombedzi.

**Wednesday -Friday**

1. Turf Ngezi -> Hwange -> Victoria Falls.